**Daily Scrum Meeting Minutes: 04/13/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Fixed all bugs previously found.
  + Finished testing all features of user story #1423
* What is planned to be done until the next scrum meeting?
  + Finish Poster
  + Finish all documentation pending and get ready for presentation with Dr Caraballo
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement questioning depending on course
* What is planned to be done until the next scrum meeting?
  + Implement questioning depending on course
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/12/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Fix bug found on user story #1423: Last name with spaces are not being processed correctly
* What is planned to be done until the next scrum meeting?
  + Continue to test user story #1423
  + Fix bug found on user story #1423: User's with last name smaller than 4 characters are not being processed.
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement questioning depending on course
* What is planned to be done until the next scrum meeting?
  + Implement questioning depending on course
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/11/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Created new function getCourseFilesFromServer(), which adds the logic of the previously created button (user story #1423).
  + This function allows to parse and create courses. (user story #1423).
* What is planned to be done until the next scrum meeting?
  + Test user story #1423
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement questioning depending on course
* What is planned to be done until the next scrum meeting?
  + Implement questioning depending on course
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/10/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Created course files routes to be able to access API and specify path and format of student data files from server (user story #1423)
* What is planned to be done until the next scrum meeting?
  + Specify admin service as well as add it to the server.js file
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Implement questioning depending on course
* What is planned to be done until the next scrum meeting?
  + Implement questioning depending on course
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/09/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Had meeting with PO
  + Created button on course upload window, to add logic and automatically download files from server (user story #1423)
* What is planned to be done until the next scrum meeting?
  + Add logic to button and continue to work on user story #1423.
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Implement questioning depending on course
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/06/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Redesigned filters on user maintenance tab (User story#1421)
  + Deleted extra filters, so that user is able to see all filters without having to scroll to the sides.
  + Created user story#1423 for PO review.
* What is planned to be done until the next scrum meeting?
  + Continue to develop (User story#1421)
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/05/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed user story: Fixed issue with redirection of email, now it redirects user to admin panel, so that admin is able to confirm/validate that user (User story #1422)
  + Submitted new user story to PO for approval (story #1421)
* What is planned to be done until the next scrum meeting?
  + Begin to develop user story #1421
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/04/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Merged user stories completed to develop branch
  + Worked on documentation for user stories finished on previous sprint
  + Traced the link sent to admin to be able to redirect to admin panel (User story#1422)
* What is planned to be done until the next scrum meeting?
  + Finish documentation of completed user stories
  + Finish user story #1422
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/03/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed and tested user story #1420
  + Submitted new user stories for PO approval
* What is planned to be done until the next scrum meeting?
  + Begin to work on user story #1422
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 04/02/2018 (Sprint 6):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Added new conditions to queries to be able to filter by students (User story #1420)
  + Had review meeting with PO
* What is planned to be done until the next scrum meeting?
  + Finish user story #1420
  + Create and work on new user stories
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/30/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Traced code to filter only student users (User story #1420)
* What is planned to be done until the next scrum meeting?
  + Continue to work on User story #1420
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/29/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Removed not needed columns to make space for useful information (User story #1420)
* What is planned to be done until the next scrum meeting?
  + Continue to work on User story #1420
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/28/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Analyzed and tested logic of current filters for semester (User story #1420)
* What is planned to be done until the next scrum meeting?
  + Continue to work on User story #1420
  + Send new user stories for PO approval
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/27/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Changed the button to a dropdown with a true/false value(User story#1419)
  + Finished User story#1419
* What is planned to be done until the next scrum meeting?
  + Begin to work on user story #1420
* What are the hurdles?
  + Was not able to get button to work

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Create new registration flow for Judges
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/26/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Had review meeting with PO
  + Created a new user story for PO approval (User story#1420)
  + Created a button to verify email from the admin panel(User story#1419)
* What is planned to be done until the next scrum meeting?
  + Add the logic for the button created to verify email (User story#1419)
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Add course field to students table
  + Create new registration flow for Judges
  + Fix strudents and projects import
* What is planned to be done until the next scrum meeting?
  + Create new registration flow for Judges
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/23/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story#1419
  + Finished all documentation for previous user stories
* What is planned to be done until the next scrum meeting?
  + Continue to work on user story#1419
  + Create user story for bug found during meeting with PO
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Fixed api interconnection between Mobile judge and VIP 8
* What is planned to be done until the next scrum meeting?
  + Add course field to students table
  + Create new registration flow for Judges
  + Fix strudents and projects import
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/22/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story#1419
* What is planned to be done until the next scrum meeting?
  + Continue to work on user story#1419
  + Create user story for bug found during meeting with PO
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Set up mobile judge developer environment
* What is planned to be done until the next scrum meeting?
  + Set up mobile judge developer environment
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/21/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story#1419
* What is planned to be done until the next scrum meeting?
  + Continue to work on user story#1419
  + Create user story for bug found during meeting with PO
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Set up mobile judge developer environment
* What is planned to be done until the next scrum meeting?
  + Set up mobile judge developer environment
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/20/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Complete documentation for review meeting
  + Work on user story#1419
* What is planned to be done until the next scrum meeting?
  + Finish documentation of completed user stories
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Set up mobile judge developer environment
* What is planned to be done until the next scrum meeting?
  + Set up mobile judge developer environment
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/19/2018 (Sprint 5):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Had review meeting with PO
  + Finished user story #1418
* What is planned to be done until the next scrum meeting?
  + Send user story #1419 for approval
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Set up mobile judge developer environment
* What is planned to be done until the next scrum meeting?
  + Set up mobile judge developer environment
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/09/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1418
* What is planned to be done until the next scrum meeting?
  + Work on user story #1418
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed mobile judge documentation
* What is planned to be done until the next scrum meeting?
  + Reviewed mobile judge documentation
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/08/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1418
* What is planned to be done until the next scrum meeting?
  + Work on user story #1418
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed mobile judge documentation
* What is planned to be done until the next scrum meeting?
  + Reviewed mobile judge documentation
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/07/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed mobile judge documentation
  + Reviewed Shortcomings wishlist videos from previous version to develop
* What is planned to be done until the next scrum meeting?
  + Begin to work on user story #1418
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1414
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/06/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed mobile judge documentation
* What is planned to be done until the next scrum meeting?
  + Get local environment for mobile judge installed
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1414
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/05/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Prepared for presentation with Dr Caraballo
* What is planned to be done until the next scrum meeting?
  + Review mobile judge documentation
  + Get local environment for mobile judge installed
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1414
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/02/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test user story #1415
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Test user story #1415
  + Prepare for presentation with Dr Caraballo
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1414
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 03/01/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
  + Work on user story #1415
  + Met with PO to discuss sprint expectations
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Work on user story #1415
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1416
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/28/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1415
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Work on user story #1415
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
  + Work on user story #1416
* What is planned to be done until the next scrum meeting?
  + Work on user story #1414
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/27/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Work on user story #1415
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Work on user story #1415
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Work on user story #1416
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/26/2018 (Sprint 4):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What is planned to be done until the next scrum meeting?
  + Continue to review documentation for senior project and mobile judge
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished sprint documentation
  + Begin to review Senior Project website Code and documentation.
  + Fix security issue on MongoDB
* What is planned to be done until the next scrum meeting?
  + Reviewed Senior Project website documentation.
  + Reviewed mobile judge documentation.
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/23/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on sprint documentation
* What is planned to be done until the next scrum meeting?
  + Finish sprint documentation
  + Begin to review Senior Project website Code and documentation.
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Worked on sprint documentation
* What is planned to be done until the next scrum meeting?
  + Finish sprint documentation
  + Begin to review Senior Project website Code and documentation.
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/22/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Finished user story #1407
  + Started documentation for user stories recently completed
* What is planned to be done until the next scrum meeting?
  + Finish user stories documentation
  + Merge branches to develop
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1393
* What is planned to be done until the next scrum meeting?
  + Work on user story #1393
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/21/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1407
* What is planned to be done until the next scrum meeting?
  + Work on user story #1407
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1393
* What is planned to be done until the next scrum meeting?
  + Work on user story #1393
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/20/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Found user story #1407 to be developed
  + Got approval by PO to work on it
  + Worked on documentation for just finished user story
* What is planned to be done until the next scrum meeting?
  + Start to develop user story #1407
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1381 and #1393
* What is planned to be done until the next scrum meeting?
  + Work on user story #1393
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/19/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Completed user story #1399
  + Reviewed senior project and mobile judge code begin developing
* What is planned to be done until the next scrum meeting?
  + Find next user story to develop before next meeting with PO
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1381
* What is planned to be done until the next scrum meeting?
  + Work on user story #1381
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/16/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1399
  + Started to review senior project and mobile judge code begin developing
* What is planned to be done until the next scrum meeting?
  + Work on user story #1399
  + Continue to review senior project and mobile judge code begin developing
* What are the hurdles?
  + Not able to locate page on local environment due to email validation

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1381
* What is planned to be done until the next scrum meeting?
  + Work on user story #1381
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/15/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Met with PO to discuss sprint velocity and expectations
  + Worked on user story #1399
* What is planned to be done until the next scrum meeting?
  + Start to review senior project and mobile judge code begin developing
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story #1381
* What is planned to be done until the next scrum meeting?
  + Work on user story #1381
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/14/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Started to develop user story #1399
* What is planned to be done until the next scrum meeting?
  + Finish documentation for just completed user story #1390
  + Continue to test website to find new bugs
  + Meet with PO to show progress
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Find new bugs: Testing users sign in features
* What is planned to be done until the next scrum meeting?
  + Work on user story #1381
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/13/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finished user story #1390
* What is planned to be done until the next scrum meeting?
  + Start documentation for user story #1390
  + Wait for PO to approve the next user story to be worked on.
* What are the hurdles?
  + Not familiar with location and handling of the files and database of dev and production servers

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Testing users sign in features
* What is planned to be done until the next scrum meeting?
  + Find new bugs: Testing users sign in features
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/12/2018 (Sprint 3):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + The team met over the weekend online
  + Finalized merging the branches of each user story completed to develop
  + Completed documentation of just finished sprint and user stories
* What is planned to be done until the next scrum meeting?
  + Continue to work user story #1390
  + Meet with PO Francisco ortega to follow up on new bugs
* What are the hurdles?
  + Not able to push new code to production website

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Testing users sign in features
* What is planned to be done until the next scrum meeting?
  + Find new bugs: Testing users sign in features
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/09/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Started to work on user story #1390
* What is planned to be done until the next scrum meeting?
  + Test VIP website to find more bugs
  + Find another user story to be worked on
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Find new bugs: Testing users sign in features
* What is planned to be done until the next scrum meeting?
  + Find new bugs: Testing users sign in features
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/08/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Finalize user story documentation and diagrams
  + Met with PO for sprint review and retrospective
* What is planned to be done until the next scrum meeting?
  + Test VIP website to find more bugs
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finalize user story documentation and diagrams
* What is planned to be done until the next scrum meeting?
  + Find new bugs: Testing users sign in features
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/07/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Completed user story # 1382
  + Tested user story # 1382
* What is planned to be done until the next scrum meeting?
  + Finalize documentation and diagrams for user story #1382
  + Meet with PO for sprint planning and sprint retrospective
  + Ask for new user story to be developed
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Test user story # 1392
* What is planned to be done until the next scrum meeting?
  + Finalize user story documentation and diagrams
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/06/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continue to work on user story # 1382
* What is planned to be done until the next scrum meeting?
  + Try to finish user story # 1382
* What are the hurdles?
  + Having difficulties understanding previously written code

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finalize and test user story # 1392
* What is planned to be done until the next scrum meeting?
  + Test user story # 1392
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/05/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued to work on user story # 1382
* What is planned to be done until the next scrum meeting?
  + Try to finish user story # 1382
* What are the hurdles?
  + Having difficulties understanding previously written code

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Continued to work on user story # 1392
* What is planned to be done until the next scrum meeting?
  + Finalize and test user story # 1392
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/02/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Continued to work on user story # 1382
* What is planned to be done until the next scrum meeting?
  + Finish user user story # 1382
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Work on user story # 1392
* What is planned to be done until the next scrum meeting?
  + Finalize and test user story # 1392
* What are the hurdles?

**Daily Scrum Meeting Minutes: 02/01/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Continued to work on user story # 1382
  + Reviewed documentation for sprint
* What is planned to be done until the next scrum meeting?
  + Complete required documentation
  + Complete user story # 1382
  + Review user stories on mingle
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Work on user story # 1392
* What is planned to be done until the next scrum meeting?
  + Work on user story # 1392
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/31/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Continued to work on user story # 1382
  + Reviewed AngularJS framework
* What is planned to be done until the next scrum meeting?
  + Fix the bug of user story #1382
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Find bugs on current version
  + Test Course maintenance operation
* What is planned to be done until the next scrum meeting?
  + Work on user story # 1392
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/30/2018 (Sprint 2):**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 3
* What was done since the last scrum meeting?
  + Continued to work on user story # 1382
  + Got more familiar with code dependency
* What is planned to be done until the next scrum meeting?
  + Continue to work on the same user story
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Find bugs on current version
  + Test Course maintenance operations
* What is planned to be done until the next scrum meeting?
  + Find bugs on current version
  + Test Course maintenance operations
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/29/2018 (Sprint 2)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + User story approved by PO
  + Created branch for user story #1382
  + Started to work on user story
  + Set up a debugging environment to facilitate debugging
* What is planned to be done until the next scrum meeting?
  + Continue to work on user story
* What are the hurdles?
  + Not familiar with previously written code
  + Code not well commented

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Continued to review documentation
  + Continued to get familiar with code
  + Find bugs on current version
  + Set up a debugging environment to facilitate debugging
  + Tested Semester maintenance operations
* What is planned to be done until the next scrum meeting?
  + Find bugs on current version
  + Test Course maintenance operations
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/26/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 5
* What was done since the last scrum meeting?
  + Continued to review code and documentation
  + Reviewed and refined user stories
  + Continued to test VIP website to find more bugs
* What is planned to be done until the next scrum meeting?
  + Send request for user story using using murmur
  + Start working on user story #1382
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 6
* What was done since the last scrum meeting?
  + Continued to review documentation
  + Continued to get familiar with code
  + Find bugs on current version
* What is planned to be done until the next scrum meeting?
  + Continued to review documentation
  + Continued to get familiar with code
  + Find bugs on current version
  + Set up a debugging environment to facilitate debugging
  + Test Semester maintenance operations
  + Test Course maintenance operations
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/25/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Met in person with teammate and PO to clarify expectations for the project and future topics to be worked on
  + Continued to review documentation
  + Continued to get familiar with code
* What is planned to be done until the next scrum meeting?
  + Send user stories to PO for approval
  + Start to develop the first user story
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Meeting with PO to review user stories
  + Refine user stories
  + Prepare for next sprint planning
* What is planned to be done until the next scrum meeting?
  + Continued to review documentation
  + Continued to get familiar with code
  + Find bugs on current version
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/24/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finish setting up of google drive to add daily scrum meeting minutes information completed
  + Setup DB for local development environment
  + Added missing user stories to mingle
  + Local environment functional and ready for development
* What is planned to be done until the next scrum meeting?
  + Meet with PO Dr, Sadjadi for approval on user stories added to mingle
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Finish setting up google drive to add daily scrum meeting minutes information
* What is planned to be done until the next scrum meeting?
  + Meeting with PO to review user stories
  + Refine user stories
  + Prepare for next sprint planning
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/23/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Transfer code files from previous release to Github
  + Create local dev environment with VIP 8.0 repository
  + Create new user stories
  + Understand existing code
* What is planned to be done until the next scrum meeting?
  + Refine user stories
  + Review old user stories
  + Set up DB
  + Explore existing code
* What are the hurdles?
  + Google drive documents not functioning

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Transfer code files from previous release to Github
  + Create new user stories
  + Reviewed frameworks and topics to be able to develop app
  + Understand existing code
* What is planned to be done until the next scrum meeting?
  + Refine user stories
  + Review old user stories
  + Explore existing code
* What are the hurdles?
  + Minor issues transferring to github repository
  + Google drive documents not functioning

**Daily Scrum Meeting Minutes: 01/22/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Collect user stories
  + Create the project backlog
  + Refine the backlog
  + Get ready for next sprint planning.
  + Reviewed frameworks and topics to be able to develop app
* What is planned to be done until the next scrum meeting?
  + Transfer code files from previous release to Github
  + Create new user stories
  + Understand existing code
* What are the hurdles?
  + Google drive documents not functioning

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Collect user stories
  + Create the project backlog
  + Refine the backlog
  + Get ready for next sprint planning.
* What is planned to be done until the next scrum meeting?
  + Transfer code files from previous release to Github
  + Create new user stories
  + Understand existing code
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/19/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learn about the current status of the project.
  + Set up development environment.
  + Go through previous documentation.
* What is planned to be done until the next scrum meeting?
  + Collect user stories
  + Create the project backlog
  + Refine the backlog
  + Get ready for next sprint planning.
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Learn about the current status of the project.
  + Set up development environment.
  + Go through previous documentation.
* What is planned to be done until the next scrum meeting?
  + Collect user stories
  + Create the project backlog
  + Refine the backlog
  + Get ready for next sprint planning.
* What are the hurdles?

**Daily Scrum Meeting Minutes: 01/18/2018 (Sprint 1)**

Attendees: David Venta, Sergio H. Padron

Start time: 1:00pm

End time: 1:15pm

David Venta:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Project Introduction.
  + Meeting with PO.
  + Gather project documentation
* What is planned to be done until the next scrum meeting?
  + Learn about the current status of the project.
  + Set up development environment.
  + Go through previous documentation.
* What are the hurdles?

Sergio H. Padron:

* How many hours did I work since the last meeting?
  + 4
* What was done since the last scrum meeting?
  + Project Introduction. Meeting with PO. Gather project documentation
* What is planned to be done until the next scrum meeting?
  + Learn about the current status of the project.
  + Set up development environment.
  + Go through previous documentation.
* What are the hurdles?

**Daily Scrum Meeting Minutes (Template):**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

<Enter Team Member 1st's Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 2nd's Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 3rd's Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 4th's Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?

<Enter Team Member 5th's Name>:

* How many hours did I work since the last meeting?
* What was done since the last scrum meeting?
* What is planned to be done until the next scrum meeting?
* What are the hurdles?