**Sprint Review Meeting Minutes: 04/16/2018 (Sprint 6)**

Attendees: Dr Masoud Sadjadi, David Venta, Sergio H. Padron

Start time: 12:00pm

End time: 1:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1421 - Re-design filters in admin panel.
* User Story #1422 - Email for user validation redirects to wrong page.
* User Story #1423 - Upload course/student data automation.
* User Story #724 - MJ - Re-structure the flow of login/registration of judges into the system

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>

How this should be reflected on the user story definition in Mingle:

**Sprint Review Meeting Minutes: 04/02/2018 (Sprint 5)**

Attendees: Dr Masoud Sadjadi, David Venta, Sergio H. Padron

Start time: 12:00pm

End time: 1:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1419 - Create a way to confirm/verify any user's email from the admin panel
* User Story #1420 - Default semester filter should only be set specifically to students user type
* User Story #726 - MJ - Restructure students sync with VIP.
* User Story #725 - MJ - Implement questioning depending on course

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>

How this should be reflected on the user story definition in Mingle:

**Sprint Review Meeting Minutes: 03/08/2018 (Sprint 4)**

Attendees: Dr Masoud Sadjadi, David Venta, Sergio H. Padron

Start time: 11:00am

End time: 12:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1414 - Print friendly view of projects once they are assigned to students
* User Story #1416 - Implement date restriction to join and drop projects
* User Story #1415 - Admin should not be able to add members to a project if that specific member is already registered for one.
* User Story #1418 - Make projects page mobile friendly

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>

How this should be reflected on the user story definition in Mingle:

**Sprint Review Meeting Minutes: 02/22/2018 (Sprint 3)**

Attendees: Dr Masoud Sadjadi, David Venta, Sergio H. Padron

Start time: 11:00am

End time: 12:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1390 - Fix admin Panel navigation menu
* User Story #1399 - When resetting password there is no notification for an input that does not meet the password requirements
* User Story #1407 - Redesign login page to support mobile compatibility
* User Story #1381 - Redesign admin maintenance page to show useful information
* User Story #1383 - Fix Admin Maintenance dropdown to show only the unconfirmed
* User Story #1393 - Data consistency test/script
* User Story #1408 - Fix several issues in projects details
* User Story #1409 - Show results of Upload Course Data feature

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...

**Sprint Review Meeting Minutes: 02/08/2018 (Sprint 2)**

Attendees: Dr Masoud Sadjadi, David Venta, Sergio H. Padron

Start time: 11:00am

End time: 12:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story #1382 - Bug: In project maintenance the owner dropdown does not filters by owner
* User Story #1392 - Update Upload Course Data feature

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...

**Sprint Review Meeting Minutes**

Attendees: <Enter Attendees' Names>

Start time: <Enter the start time of the meeting>

End time: <Enter the end time of the meeting>

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

* User Story <Enter the user story number and title>

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

* User Story <Enter the user story number and title>
* How this should be reflected on the user story definition in Mingle:
  + ...